# DFM Work packages

# Requirements - Features Matrix (17/02)

Owner: GH / Contributors: GH, DG,AK / Reviewers: NS

Task

Determine a correspondence between required features and projects. Mark Mandatory entries with X which should be colored red if mandatory for baseline operation or green if nice to have but is not required in a minimum working demonstrator

Output

A DFM product feature matrix based on the different project requirements

|  | Project 1 | Project 2 | … |
| --- | --- | --- | --- |
| Feature 1 |  |  |  |
| Feature 2 |  |  |  |
| Feature 3 |  |  |  |
| … |  |  |  |

# Analysis - Literature Review (19/02)

Owner: GH / Contributors: GH, NS / Reviewers: NS,DG,AK

Task

Investigation of Data fusion architectures, Lakehouses and Datalakes to select basic components and architectures that fit our needs. Determine basic blocks of our backbone and required input protocols for a number of data types (time series, images, video, signals). Define where DFM stands (level). Does it interacts directly with physical layers (in/out)  (USB,Network, Wireless, Optical etc)

Output

A document with candidate architectures and components. Basic Blocks and preliminary architectural diagram.

# Implementation Design (24/02)

Owner: AK / Contributors: DG,AK / Reviewers: GH,NS

Task

Investigate existing implementations of similar open source projects. Selection of  the stack of modules and tools to use for basic and possible extended functionality.  Detail the architectural blocks.

Output

Block Architectural diagram and list of modules and tools to be used. List of alternative choices for modules and tools

# Development – Test – Deployment (3/01- 11/01-17/03-22/03)

Owner: AK / Contributors: DG,AK / Reviewers: GH,NS

Task

Integration of modules and tools. Incremental development, deployment and testing. Architecture refinement.

Output

Working basic functional prototype according to the architecture.